Making the Login Page & Dealer Dashboard Mobile-Friendly

A Simple Guide  ·  Mobile screen only  ·  Desktop UI, Database & Backend stay the same

# 1. What We Want To Do

Today the app looks good on a computer but is hard to use on a phone. We want the Login page and the Dealer Dashboard to also work nicely on phones.

We do this WITHOUT changing the desktop look. The same page simply rearranges itself to fit the screen size. We do NOT touch the database or the backend - only the screen (frontend).

# 2. System Design - The Plan in Boxes

Here is the whole plan as separate boxes. YELLOW boxes are the parts we change (only the screen). GREEN boxes stay exactly the same. Each box stands on its own.

[ CHANGE - SMALL ] Login Page Make the login form fit a phone and scroll if needed. The big side picture stays hidden on phones (already does). File: app/(auth)/login/page.tsx

[ CHANGE + NEW ] Mobile Menu (NEW) Add a hamburger button + a slide-out menu so a dealer can move between sections on a phone. Files: header.tsx, sidebar.tsx, new MobileNavDrawer.tsx, new uiStore.ts

[ CHANGE ] Dashboard & List Pages Stat cards stack one per row. Wide tables (Leads, Inventory, Orders...) become easy-to-read cards on phones. Files: dealer-portal pages + DealerDashboard.tsx

[ CHANGE ] Pop-up Windows (Modals) Make pop-ups fit the screen and scroll when they are long. Files: dealer-portal modals

[ NO CHANGE ] Backend & APIs (Next.js routes) No change. Same endpoints (/api/dealer/..., /api/user/profile), same data in and out.

[ NO CHANGE ] Database (PostgreSQL on AWS) + Queue No change. Same tables, same rows, same Redis/BullMQ background jobs.

[ NO CHANGE ] Desktop UI No change. On a computer everything looks exactly the same as it does today.

# 3. The Golden Rule: Don't Break the Desktop

We use Tailwind CSS, which is 'mobile-first'. This gives us a safe trick so the desktop never changes:

Plain class = phone: a class with no prefix (e.g. grid-cols-1) sets the phone layout.

md: / lg: = bigger screens: a class like md:grid-cols-4 only works on tablets/computers (768px and up). The desktop already uses these, so it stays the same.

md:hidden = phone only: new mobile pieces (slide-out menu, hamburger) get md:hidden, so they NEVER appear on desktop.

hidden md:block = desktop only: the existing desktop sidebar already has this, so it stays exactly as it is.

Meaning: we only ADD phone styles and a phone-only menu. We do not remove or rewrite the desktop styles.

EXAMPLE - one line of code serves both screens: <div className="grid grid-cols-1 sm:grid-cols-2 lg:grid-cols-4 gap-4"> Phone (grid-cols-1) -> 1 box per row Tablet (sm:grid-cols-2) -> 2 boxes per row Desktop(lg:grid-cols-4) -> 4 boxes per row (SAME AS NOW)

# 4. Login Page - What To Change

The login page is already mostly responsive. It only needs small touches so it feels comfortable on a phone.

| File | What to change |
| --- | --- |
| src/app/(auth)/login/page.tsx | Let the form scroll on short screens (overflow-y-auto + py-8); make the heading smaller on phones (text-2xl sm:text-3xl); keep the side image as hidden lg:flex so desktop is unchanged. |

How it will look on a phone:

+---------------------------+ ¦ [ iTarang logo ] ¦ ¦ Welcome to iTarang ¦ ¦ EVERY THING EV! ¦ ¦ Email address ¦ ¦ [____________________] ¦ ¦ Password ¦ ¦ [_______________] (eye) ¦ ¦ [ Sign In ] ¦ ¦ Don't have an account? ¦ +---------------------------+ (The big rickshaw picture shows only on wide screens.)

# 5. Dealer Dashboard - What To Change

## 5A. The Menu & Header (most important)

Problem: on a phone the left menu disappears and there is no button to open it, so the dealer gets stuck. Fix: add a phone-only slide-out menu and a hamburger button.

| File | Type | What to do |
| --- | --- | --- |
| src/components/layout/sidebar.tsx | Change | Move the menu list into a small reusable piece (SidebarNav) so the same links work in both the desktop sidebar and the phone menu. Keep 'hidden md:flex' so the DESKTOP sidebar is unchanged. |
| src/components/layout/MobileNavDrawer.tsx | NEW | A phone-only (md:hidden) menu that slides in from the left. Shows the same links. Closes on tap, on the dark background, or on page change. |
| src/components/layout/header.tsx | Change | Add a hamburger (three-line) button on the left, marked md:hidden, that opens the slide-out menu. Desktop header unchanged. |
| src/components/layout/LayoutWrapper.tsx | Change | Show the new drawer in the layout. (It already removes the left margin on phones.) |
| src/store/uiStore.ts | NEW (small) | A tiny on/off switch (open / close) shared by the hamburger button and the drawer. Uses Zustand, which the project already has. |

## 5B. The Pages (rearrange for small screens)

| File / Area | What to change |
| --- | --- |
| src/components/dealer-dashboard/DealerDashboard.tsx | Stat cards: grid-cols-1 sm:grid-cols-2 lg:grid-cols-4 so they stack on phones. Loan cards stack too. |
| src/app/(dashboard)/dealer-portal/leads/page.tsx | Fix side-by-side grid (grid-cols-2 -> grid-cols-1 sm:grid-cols-2). Turn the leads table into cards on phones (hidden md:table + a md:hidden card list). |
| src/app/(dashboard)/dealer-portal/leads/drafts/page.tsx | Same table-to-cards change for the drafts list. |
| src/app/(dashboard)/dealer-portal/inventory/page.tsx | Table to cards; search box full width on phones. |
| src/app/(dashboard)/dealer-portal/orders/page.tsx | Table to cards. |
| assets / batteries / service / loans pages | Same pattern: tables become cards; chips and buttons wrap instead of overflowing. |
| All dealer pop-up windows (modals) | Add max-h-[90vh] overflow-y-auto and p-4 sm:p-6 so they fit a phone. |
| Lead creation wizard | Stack the steps and the two-column form rows on phones; Next/Back buttons full width. |

# 6. How The Mobile Design Will Look

Dashboard with the menu CLOSED. A hamburger button appears at the top:

+-----------------------------+ ¦ [=] iTarang (you) ¦ <- [=] = hamburger button (phones only) +-----------------------------+ ¦ Total Leads 128 ¦ <- stat cards stack one per row +-----------------------------+ ¦ Converted 34 ¦ +-----------------------------+ ¦ Recent Leads ¦ ¦ +-----------------------+ ¦ <- table row shown as a card ¦ ¦ Ramesh K. · New ¦ ¦ ¦ ¦ 98xxxxxx · Finance ¦ ¦ ¦ +-----------------------+ ¦ +-----------------------------+

Dashboard with the menu OPEN (after tapping the hamburger). It slides in from the left:

+-----------------------------+ ¦ iTarang [x] ¦ ¦-----------------------------¦ ¦ Dashboard ¦ ¦ Lead Management ¦ <- same links as the desktop sidebar ¦ My Drafts ¦ ¦ Loan Processing ¦ ¦ Inventory ¦ ¦ Orders from OEM ¦ +-----------------------------+ (Tap a link, the [x], or the dark area to close.)

On a computer: nothing changes. The full sidebar stays on the left and the hamburger button never appears.

# 7. Before and After (on a phone)

| Item | Now | After the change |
| --- | --- | --- |
| Login page | Works, heading a bit large | Comfortable, scrolls if needed |
| Menu / navigation | Gone - dealer is stuck | Slide-out menu via a button |
| Stat cards | Squeezed side-by-side | Stack neatly, one per row |
| Wide tables | Hard to read, cut off | Shown as easy-to-read cards |
| Pop-up windows | Too tall, cut off | Fit the screen and scroll |
| Desktop look | (good) | (unchanged - exactly the same) |
| Database & backend | (unchanged) | (unchanged - exactly the same) |

# 8. Summary

We make the Login page and Dealer Dashboard work on phones by changing only the frontend. The main work is the phone menu (new MobileNavDrawer + hamburger) and rearranging the pages with Tailwind's md:/lg: rules. Because we only ADD phone styles and a phone-only menu, the desktop UI, the database, and all backend APIs stay exactly the same.